# Future Refactor Plan

## Goal

Reduce operational risk without stopping product delivery.

## Phase 1: Stabilize interfaces

- define canonical role resolution

- define canonical notification payload schema

- define canonical feed event schema

- document livestream lifecycle states and transitions

## Phase 2: Split runtime concerns

- extract Socket.IO into a dedicated realtime gateway or at least a dedicated module boundary

- move cron jobs to a worker process

- move static store/blog delivery away from the social API process

## Phase 3: Distributed state

- add Redis for Socket.IO adapter

- store presence and livestream room state in Redis

- add queue-backed notification fan-out

## Phase 4: Data and feed hardening

- centralize counter reconciliation

- precompute or cache feed candidates

- reduce populate-heavy hot paths

## Phase 5: Operational maturity

- add structured metrics for:

- socket room counts

- notification latency

- feed query latency

- cron job duration

- reward issuance volume

- add health endpoints for external dependencies such as Mongo, OneSignal, Cloudinary, and Agora

## Outcome

The target architecture should preserve current product behavior while making the platform safer to scale, easier to debug, and easier for both engineers and AI systems to reason about.